MP3 Web Store

Front End Functional Description

* MP3 Download Store
* \*\*\*\*Allow everyone to view and listen to sample entire catalogue -5hr
* \*\*\*\*Allow Members to listen to purchase and download mp3 files -5hr
* Allow Members & Non Members to access Artiste & Producer Biographies (Content Pages) - 1 hr
* Mp3 should be searchable and each entry should have the following fields
  + Artiste Name
  + Song Title
  + Producer
  + Label
  + Riddim Name
  + Album Art
  + Keywords - 4hr (have a concept me think bout no really sure how long it would take )
* Have Featured Songs Module (+rss feed) - 1 hr
* Have New Releases Module (+rss feed) - 1 hr
* News (+rss feeds & hotlinks)-1hr
* Top Sellers/Download Module -1hr
* Multi-Language - 6 hour (me a go guess you knw mult language)
* Multi-Currency - 2hr

Front End Visual Tabs/Sections

Home

* Search Bar - 1 hr
* News- 30 min
* Top Downloads - 30 min
* Recent Additions - 30 mon

Browse

* List of songs (sortable by fields) Album art, Artiste Name, Song Name - 1hr
* Featured Artiste Page - 30min

My Account (for Members)

**Account Details - 30min**

* Name
* DOB
* Location
* Occupation
* Billing Address
* Email Address
* Password change

**Download Cue - \*\*\*\* 3hr**

**Purchase History**

* List of songs - 2 hr
* **Language Choice -1 hr**

Backend Description

Site Administrator View

* Admin Module: Add, Manage, Delete, Red Flag, etc. Producers , Artistes & Songs - 5 hr
* Manual Report Module: Run reports on Sales/downloads, by date, by time, by artist, by producer, by user - 5 hr
* Keywords Reporting (search reports)
* Edit Content Pages - 2hr
* Configure Automated Statements: monthly statements per artiste/producer -1 hr
* Mail Module: Create / Edit and Send emails members, producers and artiste - 5hr

Producer View

* Add Songs - 5hr (not sure how a going to this yet)
* Run Report on their sales - 2hr
* Request Payment - 2 hr

Artiste View

* Run Report on their sales - 2hr
* Request Payment - 2 hr

Processes

Sign Up

* Collect basic information from members - 30 min
  + Name
  + Email
  + Password
  + Address
  + Billing Address
  + Territory
  + Occupation
  + Membership Type (Free, future option paid)

Song Navigations

Search

* User inputs search specification and gets results - 2 hr

Browse

* Featured Spots with purchase now button along with search tab

Purchase Music - 10 hr

* Credit Driven (see istockphoto.com for functional example) purchasing system
  + There will be different Credit Bundles, with different credit values
  + Subscription Plans gives a certain # of downloads per day
* User clicks download, system asks for confirmation, user clicks yes.
* System checks credit availability. If credit is available then the system will subtract credit value of the purchase and add the song to the users Download Cue (Shows on the right of the screen)
* The user can choose to download each song individually from the cue, or download the entire cue at a later time (within 24hrs) \*\*\*\*

Additional Details

Payment Splits

* Each song will have a payment split agreement that is divided between the artistes, producer and webstore.
* The artistes & producers splits should total 90%
* The webstore splits will be a standard 10%
* Considerations should be made for multiple artistes & multiple producers

Adding Songs -5hr

* Access for administrator and producers only
* Fields should include
  + Song Name
  + Artiste(s) (Dynamically Increase for multiple Artistes)
  + Producer (s) (Dynamically Increase for multiple Producer)
  + Riddim
  + Label
  + Keywords
  + Splits
  + Album Art
  + Sample mp3
  + Complete mp3
* ID3 Validator

(\*\*\*\*) might have ti use some flash work to get some of these task done,